|  |
| --- |
| ***Sat Criterion 9 Logs, Amendments and Project Management***  ***Logs and amendments to original critical path*** |
|  |
|  |
| 1. extension for sat criterion 6 and 7 by 2 weeks to provide sufficient time to complete the infographic and testing |
| 1. Sat Criterion 9 and 10 evaluation time cut short by one day due to time pressure and deadlines. A consequence for the extensions of SAT Criterion 6 and 7 |
| 1. sat criterion 8 was done earlier then what critical path predicted and then submitted on the 12th of August because evidence (video) of file management and security plan was submitted then |
|  |
|  |
| ***Evaluation Paragraph:*** |
|  |
| *The project plan provided a clear list of the tasks that needed to be completed, their approximate duration and the order in which they needed to occur.* |
| Once the project was underway, the project plan could be checked at regular intervals to see how tasks were tracking against the original plan. |
| This included knowing how many tasks were currently being worked on, whether the task durations were taking the time period specified, and if they were being completed in the correct order. |
| *The project plan provided an obvious black diamond indicator to represent when each of the ten major tasks needed to be submitted.* |
| With many competing pressures from other subjects and personal commitments, the project plan could be checked at regular intervals to ensure that tasks were running as expected. |
| If any tasks were taking longer than anticipated to complete, it was clear that things would need to speed up in order to complete the remaining tasks on time. |